| Date | 30 September 2026 |
| --- | --- |
| Team ID | PER 206 AIBlogNest API |
| Project Name | AI BlogNest API |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Proposed schedule: three one-week sprints. Story points estimate relative effort; dates are planning assumptions. Team names remain blank.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup | USN-1 | As a developer, I can configure the API and connect to MongoDB using environment settings. | 2 | High | LATHIKA A | 01 Oct 2026 | 07 Oct 2026 |
| Sprint-1 | Registration | USN-2 | As a user, I can register with my name, email, and password; my password is stored as a hash. | 3 | High | KARISHMABANU M S | 01 Oct 2026 | 07 Oct 2026 |
| Sprint-1 | Login | USN-3 | As a user, I can log in with email and password to receive a JWT. | 2 | High | LAKSHITHA M | 01 Oct 2026 | 07 Oct 2026 |
| Sprint-1 | Authentication | USN-4 | As a user, I can access my profile with a valid Bearer token; invalid tokens are rejected. | 2 | High | KAVIYA N S | 01 Oct 2026 | 07 Oct 2026 |
| Sprint-2 | Blog creation | USN-5 | As an authenticated author, I can create a blog with title, content, and category. | 3 | High | LATHIKA A | 08 Oct 2026 | 14 Oct 2026 |
| Sprint-2 | Blog retrieval | USN-6 | As a reader, I can retrieve the blog list and view a blog by its ID. | 2 | High | LAKSHITHAM | 08 Oct 2026 | 14 Oct 2026 |

| Date | 30 September 2026 |
| --- | --- |
| Team ID | PER 206 AIBlogNest API |
| Project Name | AI BlogNest API |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Proposed schedule: three one-week sprints. Story points estimate relative effort; dates are planning assumptions. Team names remain blank.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Blog management | USN-7 | As an author, I can update or delete my own posts; other users cannot modify them. | 3 | High | LATHIKA A | 08 Oct 2026 | 14 Oct 2026 |
| Sprint-2 | Validation / errors | USN-8 | As an API user, I receive validation errors and clear responses for missing blogs and denied access. | 2 | High | KARISHMABANU M S | 08 Oct 2026 | 14 Oct 2026 |
| Sprint-3 | AI generation | USN-9 | As an authenticated author, I can submit a topic to generate and save a short blog using Gemini. | 5 | High | LAKSHITHA M | 15 Oct 2026 | 21 Oct 2026 |
| Sprint-3 | AI text handling | USN-10 | As an author, I receive cleaned AI text and a supplied or inferred blog category. | 2 | Medium | KAVIYA N S | 15 Oct 2026 | 21 Oct 2026 |
| Sprint-3 | Summarization | USN-11 | As an authenticated user, I can submit blog content and receive a short summary. | 3 | High | LATHIKA A | 15 Oct 2026 | 21 Oct 2026 |
| Sprint-3 | Verification / documentation | USN-12 | As a developer, I can verify success and failure cases and document API requests for demonstration. | 3 | High | KAVIYA N S | 15 Oct 2026 | 21 Oct 2026 |

Sprint estimates: Sprint-1 = 9 points; Sprint-2 = 10 points; Sprint-3 = 13 points. Total = 32 points.